## Web developments report 
to the CCSG, September 2011

Chris Mavergames, Web Operations Manager/Information Architect

Lorne Becker, Websites Liaison Consultant

### In this report:

- Introduction

- Links to the Strategic Review recommendations

- Web stats and figures

- Content development highlights

- Community site development highlights

- ‘Homework’ for CCSG members

Supplement: Update on ‘Future Plans’ (the 30,000-foot view)

# Introduction

March 2010 saw the launch of a completely redesigned cochrane.org and it, along with all entity sites using the old Entity Website Builder system, were migrated to a content management system (CMS), Drupal. Simultaneously, the first-ever Cochrane intranet was launched as a password-protected (Archie-authenticated) area of cochrane.org. This area has now been significantly re-vamped and renamed the ‘Community’ area of cochrane.org with a newly-designed homepage that launched in late August. Development continues on all fronts as we aim to improve both the public side of cochrane.org and the Community area, now greatly enhance by role-based (Archie roles) features.

In addition, several other projects were launched in the last ca. six months including: a Colloquium Manager system for Madrid; additional, role-based discussion forums and functionality in the Intranet/Community website; a Methods website; a PRESSforum (Peer Reviewed Electronic Search Strategies) website; new features on entity websites; a separate training website (training.cochrane.org), and feature and content developments for the cochrane.org public site. There are now a total of 116 websites under the Web Team’s umbrella. The successful implementation of the Drupal CMS for managing the Collaboration’s web presences was a massive investment in our future online. Already, one is able to see the return on investment (ROI) in the form of new site features, easier management of entity sites, and the flexible and responsive nature of cochrane.org and other new web presences. The coming year will see further exploitation of this powerful system to further our objectives and goals as an organisation.

# Links to the Strategic Review

Many aspects of the Web Team’s work are directly linked to recommendations arising from the Strategic Review, and it is thus relevant to mention such links and how our web presences either facilitate the implementation of or are informed by the Review. As well, to facilitate ‘change management’ for projects such as the Cochrane Register of Studies (CRS), the clever use of web-based tools such as discussion forums, blogs or wikis have been and can be used to assist in these processes. In all our work, the Web Team strives to keep the Strategic Review’s recommendations in mind to help guide our planning.

Below is a list of the Strategic Review recommendations that most directly link to the Collaboration’s web presences:

- Recommendation 1b (2): Additional purposes: there is huge potential for utilizing our web presences as a comprehensive educational and training portal: this work is underway already and being carried forward by the Training Working Group, the new Training Co-ordinator, Miranda Cumpston, and the Web Team, following the training conference that took place in April 2010 in Oxford, UK, via the training.cochrane.org platform.

- Recommendation 2a (4): Marketing and Communications and internal/external awareness of the work of the Collaboration. This recommendation most closely links with our work, as the website was identified by the Marketing and Communications Working Group as the primary medium for communicating with our external and internal audiences and for defining our key messages and brand.

- Recommendation 3e (13): There is huge potential for allowing us to pursue new funding opportunities and for providing information about our funders via a revamped ‘funding portal’ on cochrane.org. Lucie Jones is already actively engaged with the Web Team on these developments, and there is now a funders’ ticker on cochrane.org which lists all our funders with links to their websites.

- Recommendation 4a-I (14-22): All elements of Recommendation 4 could be buttressed by better leveraging of web tools and technologies, especially in the area of online collaboration and of better training of Cochrane entity staff. With direction from the Cochrane Collaboration Steering Group (CCSG) and other core committees and groups, the Intranet/Community area of cochrane.org is being developed, together with the new training website, to assist in fulfilling these recommendations.

- Recommendation 5d (26): A primary means of enabling “ongoing and participatory approach to strategy formation” is, as in Recommendation 4, the leveraging of web-based tools and technologies that enable collaborative working spaces, namely, discussion forums, wikis and other collaborative resource creation tools.

# Web stats and figures

### Overview of Cochrane.org statistics, April 2011 – mid-September 2011:

- 4,942,023 unique page views

- 2,074,196  unique visitors from 219 countries and territories, approx. 68% of visitors are new to site

- Average time on site 2:28 min.

Detailed statistics on cochrane.org visitors, pageviews, etc. available upon request

### Social Media/Web 2.0 highlights (as of 14 September)

- 6,191 followers on Twitter, 581 lists following @cochranecollab

- 2,315 members of The Cochrane Collaboration Facebook Group

- 347 members of The Cochrane Collaboration LinkedIn Group

- 1,000s of views to videos on our YouTube, Slideshare and Google Video channels, subscribers to our Podcasts feed continue to grow as well as subscribers to news, events and “Cochrane in the news” feeds – detailed stats available upon request.

# Content developments

### Highlights:

- New websites launched

  - Summaries.cochrane.org beta: New site for Review data on cochrane.org with consumer-focused presentation and content. Being developed with Catherine McIlwain and members of the CEU. See CEU report for more details.

  - Methods.cochrane.org beta: New site for Methods information. Being developed in co-ordination with Jackie Chandler.

  - PRESSforum.cochrane.org beta (Peer Reviewed Electronic Search Strategies): Being developed in co-ordination with the TSCs, namely Doug Salzwedel and Carol Lefebvre.

  - Colloquium.cochrane.org: Madrid Colloquium website as pilot for new Event Manager system. Test/development versions of Nanning Colloquium site, Canadian Symposium site and UK and Ireland Contributors’ Meeting site already up and running; training will be offered in Madrid for these organizers.

  - Annual Report website: To be up and running by Madrid, developed in co-ordination with Lucie Jones from the Secretariat.

- Features box for homepage 
Routine features include a featured Review (impact story), featured Cochrane entity and featured event, but this box is also being used to highlight other types of news including the WHO announcement and other featured events. We’re exploring ideas for other types of features and are open to suggestions.

- Style Guide migration to Drupal CMS complete and in final stages of proofreading by Giovanna Ceroni and Rachel Marshall at the CEU before going live.

- Policy Manual undergoing major updates.

- Training.cochrane.org beta site: being actively developed by Miranda Cumpston with Web Team assistance. Access via Archie authentication system to Online Learning Modules and other resources, and Trainers’ Network members now have a role and permissions to edit the site.

- ‘Cochrane in the news’ continues – a weekly feature on the cochrane.org homepage (these stories, along with others collected via Google Alerts and other RSS services, are also tweeted via twitter.com/cochranecollab).

- Several new entities added or in process of moving to the shared template in Drupal including Inflammatory Bowel Diseases Review Group, Bias Methods Group, Back Review Group, Nigerian Branch of South African Cochrane Centre and others, bringing the total number of sites published on the Web Team’s platform to 116.

- New features for entity websites

  - Forms now available for registering interest with an entity (consumers.cochrane.org first to use)

  - Blogging functionality available

  - Podcasting functionality available

  - Statistical tracking via Google Analytics for all sites in the system

  - Email newsletter forms also available upon request

- Podcasts from The Cochrane Library continue with special collections on World AIDS Day and Evidence-Based Child Health. More specialized Podcast collections to come, as well as a new tagging system for organizing the podcasts and integrating them with entities producing podcasts.

# Intranet/Community site developments

### Highlights:

- All core, internally-focused content from the old cochrane.org site migrated and being updated and upgraded.

- New homepage launched with improved navigation and features.

- New discussion forums launched, including one on the 20th Anniversary Celebrations.

- Internal news feeds, calendars and blogs now available on the homepage for easier access.

- Role-based portals (TSCs, MEs, etc.) being developed in conjunction with the Executives. See background paper for Executives’ meeting for Madrid from Caroline Mavergames.

- Feedback and direction welcome! How should we further develop the Community site?

# “Homework” for CCSG members

Please login to cochrane.org’s Community area via cochrane.org/login and then click on the blue, ‘Steering Group ‘homework’ button on the left. FYI, only Steering Group members (those with the role ‘Steering Group’ in Archie) can see this button and the subsequent page. Please note, the button and homework available from 5th October 2011.

## Supplement: Update on future plans

A 30,000-foot view of the next few years.

This section follows the precedent set in the Web Team report for the Split mid-year meeting by presenting a few key issues that will be important in our development over the next few years. We see 3 key aims for our websites:

- Allow “outsiders” to learn about the Collaboration and become engaged.

- Allow “insiders” to communicate, access resources and become more efficient and effective.

- Showcase Cochrane reviews.

In looking at ways to do a better job in each of these three areas, we are also very aware of the need for our web presence to evolve in an orderly fashion to incorporate the powerful features of Web 3.0.

## Cochrane.org for “outsiders”

### What are we looking to build?

- A place where potential funders and potential contributors (authors, editors, etc), can learn about the Collaboration, what we do, why they should get excited about it, how to become involved, get training resources and support us in our work.

- A place where potential users of Cochrane Reviews can learn about their availability, importance and how to access them.

### How we’ll move forward

We are expecting the Marketing and Communications process and firm (Delta Media) to provide a lot of valuable input into this function, with suggestions on how we should define the audience, ideas about design of the relevant web pages and guidance on a social media strategy.

## Cochrane.org for “insiders”

### What are we looking to build?

- A place where current contributors to the Collaboration can find important documents (the Manual and Interventions Handbook), tools (training.cochrane.org, role-based portals collection, entity website builder, Colloquium Manager) and support.

- A virtual “community” of Cochrane contributors who share ideas, tips, techniques, notifications of key events and other important information in a collegial, conversational mode.

### How we’ll move forward

Improvements and additions to the content have been ongoing for some time and will continue.  The move to Drupal provides a number of tools for building virtual communities (forums, blogs, etc). We are beginning to formulate a clear strategy for using those tools within the Collaboration.  For each potential internal virtual community, we are formulating a social media strategy – clearly outlining the target audience, our objectives in engaging that audience, their particular communication needs, and the tools we will use in engaging, building and developing the community.  Developing these strategies requires discussions with CRGs, Centres, Fields, Methods Groups and other individuals or groups within the Collaboration who are currently interacting with these individuals in a variety of ways.  Building such a community among Cochrane authors would seem like an important and useful place to start and this process is already underway with Mona Nasser, David Tovey and the Web Team.

The Marketing and Communications consultants are not likely to play a major role in this activity, since their focus is more likely to be directed at “outsiders”.

## Showcasing Cochrane Reviews

### What are we looking to build

- A place for people, primarily consumers, to learn about Cochrane Reviews, why they’re important, what sorts of impact they’re having, and to be pointed to the full Review on TheCochraneLibrary.com.

- A database of things associated with individual Reviews – stories about impacts, summaries produced for specific audiences (such as PEARLS, Cochrane corners, etc), news items, stories, or presentations that feature a Review, etc.

- A place where Cochrane contributors can showcase new approaches they have taken to summarizing Cochrane Reviews or packaging collections of Reviews for specific audiences.

### How we’ll move forward

We again expect the Marketing and Communications consultants to provide valuable input here, with suggestions on how we can best showcase reviews, tell success stories, approach various potential user groups, and present this disparate material in a clear, easy to navigate format.   We also expect major contributions from individuals and groups within the Collaboration who are, in many cases, already producing the content needed for this section and would welcome the opportunity to see it more widely disseminated.

We are continuing to collaborate closely with Wiley and the CEU to be certain that presentation of material about Cochrane Reviews on our website complements and links appropriately with related content on TheCochraneLibrary.com.

## Moving towards Web 3.0

### How is Web 3.0 Different?

The web has been conceptualized as developing in 3 stages (See Table 1 – copied from http://www.labnol.org/internet/web-3-concepts-explained/8908/ accessed February 7, 2011)

In the initial stage (Web 1.0) it resembled a library.  Users had to go to specific web sites, and when they arrived there they could view static “pages” of material, but could usually not contribute to them in any way.

With Web 2.0, the users began taking over the library. Everyone was able to become a contributor, by posting their own videos on YouTube, becoming authors on their own blogs, contributing to group projects like Wikipedia,  and providing comments on the material posted by others.   In addition, Web 2.0 gave individuals the choice of either visiting specific web locations (as in Web 1.0) or having their favorite parts of the web come to them via RSS feeds and a growing number of “apps” on computers or mobile phones.

Web 3.0 is still in its early stages.  The plan is to continue this trend of personalization, with websites designed in a way that will allow computers to scan and interpret information on Web pages using “software agents”, and bring back only the most relevant pieces to each individual user. Thus the aim in designing websites for Web 3.0 is to tag each piece of data in a way that will make it available to these software agents as they crawl through the Web, searching for relevant information.

Each of these 3 phases has extended possibilities on the web rather than replacing what was available at the prior stage.  Thus there remain some portions of the web that are Web 1.0 style read-only “libraries”, and the Web 2.0 “wildly read-write” components are not likely to disappear with the development of Web 3.0.

## The Cochrane Collaboration and Web 1, 2, and 3.0

### Web 1.0 – The Collaboration was in the vanguard

The Cochrane Collaboration had an online “library” prior to the invention of the Worldwide Web, with a database of reviews,   modules describing our structure and key components, and a methods handbook.  The development of Cochrane.org by our Web Team and of TheCochraneLIbrary by Wiley has built on this foundation, and our Web 1.0 presence remains strong.  We need to keep working to improve navigation and usability, and to do a better job addressing the needs  of users in the 3 areas noted above (insiders, outsiders, reviews).

### Web 2.0 – The Collaboration has had some early adopters, but we have mostly been laggards

Our main Web 2.0 related activities in the past have been the development of a growing number of RSS feeds, and the use of Twitter (@CochraneCollab, @CochraneLibrary, @CochranConsumer, @CochranePaPaS and others).  However, there has been no organized effort within the Collaboration to address content of this sort.  Drupal has been designed with web 2.0 and 3.0 in mind, so the recent move to that platform by the Web Team will help us catch up.  A number of recent website changes reflect these improved capabilities.  These include:

- forums

- the ability to allow comments on web pages

- a growing number of Cochrane blogs including Cochrane News which is now a blog with comments enabled

Trust is a key issue for Web 2.0, and an area in which the Collaboration has a huge advantage.   Since anyone can author anything in Web 2.0, users are always looking for trustworthy sources. Because of our principles, methods and reputation, Cochrane is a highly trusted name.  For example, Consumer Reports in the US recently listed Cochrane.org first in its list of “Doctors and resources” websites in an article titled “Health Advice You Can Trust” (ShopSmart, March 2011), and  Klout (http://klout.com/cochranecollab) puts our @CochraneCollab twitter feed  in the “thought leader” category in a similar position with @bengoldacre and @MayoClinic.

Others group have found ways of using our reviews in their own Web 2.0 applications.  One example is Evidence Updates (http://plus.mcmaster.ca/EvidenceUpdates/Default.aspx) from the BMJ.  This site regularly features individual Cochane reviews along with summarized votes from clinicians on the relevance and newsworthiness of the review and multiple comments from a variety of clinical perspectives on the review’s contents and conclusions.

Developing a focused strategy will be the key to further improvements in our Web 2.0 activity.  We will need to pick a few key audiences (perhaps authors, users of Cochrane evidence, or funders), and use the tools we now have available.

### Web 3.0 – an opportunity for the Collaboration to regain the lead?

Our challenge in designing for Web 3.0 is to present the materials on our websites (and especially the evidence from Cochrane Reviews)  in a form that will make it easily found and organized by software agents and thus presented to the growing number of users who choose to access web materials in this way.  Once again, Drupal puts us in a good position as the latest release. Drupal 7, has native Web 3.0 (linked data and semantic markup such as RDF) support.  This development will need to be linked closely with the same issues in the ongoing development of TheCochraneLibrary.com, and will require broad input from the Collaboration – particularly from Review Groups.  The Collaboration will need to invest some funds in developing a “linked data” strategy to insure that we enter the “web of data” on our own terms.

The so-called “Star Trek” stream of work between the CEU, Wiley, Web Team and IMS Team, along with some outside consultation, is exploring the possibilities in the area of linked data and will have a report after the 28th of September “Star Trek” meeting in London.